## Slide 1: Feasibility Study
Dr. Junaid Akram
By

## Slide 2: Feasibility Analysis
Feasibility – the measure of how beneficial or practical an information system will be to an organization.
Feasibility analysis – the process by which feasibility is measured.
Notes: No additional notes.

## Slide 3: Feasibility Checkpoints
Production
System
Technical
Design
Business
Requirements
Existing System
Planned Project
Planning
Support
Implementation
Design
Analysis

## Slide 4: Feasibility Checkpoints
systems analysis -- study
  urgency? rough cost estimate
systems analysis -- definition
  clearer scope, refined cost estimate
systems design -- selection
  adjust scope, schedule, costs
systems design -- procurement
  option check before letting contracts
systems design -- detail design
  one last chance to cancel or downsize
Production
System
Technical
Design
Business
Requirements
Existing System
Planned Project
Planning
Support
Implementation
Design
Analysis

## Slide 5: Six Tests For Feasibility
Operational feasibility – a measure of how well a solution meets the system requirements.
Cultural (or political) feasibility - a measure of how well a solution will be accepted in an organizational climate.
Technical feasibility – a measure of the practicality of a technical solution and the availability of technical resources and expertise.
Schedule feasibility – a measure of how reasonable the project timetable is.
Economic feasibility - a measure of the cost-effectiveness of a project or solution.
Legal feasibility - a measure of how well a solution can be implemented within existing legal/contractual obligations.
Notes: Conversion Notes
Cultural (or political) feasibility and legal feasibility are new to the seventh edition.
Teaching Notes
It is useful to take an example information system and explain how it might fail each test of feasibility. For example, a payroll system might fail legal feasibility for a multi-national corporation faced with national laws regarding the exportation of employee data.
Emphasize that all candidates should be analyzed according to all of the above criteria.
Students should understand that rarely will any one candidate solution be the most feasible candidate according to all criteria.

## Slide 6: Operational Feasibility
How well proposed system solves the problems and takes advantage of opportunities identified during the scope definition and problem analysis phases
How well proposed system satisfies system requirements identified in the requirements analysis phase
Is the problem still worth solving?
Notes: Conversion Notes
This is a new slide in the seventh edition.

## Slide 7: Cultural (or political) feasibility
Does management support the system?
How do end users feel about their role in the system?
What end users may resist or not use the system? How can this be overcome?
How will the working environment change? Can users and management adapt to the change?
Notes: Conversion Notes
This is a new slide in the seventh edition.

## Slide 8: Technical feasibility
Is the proposed technology or solution practical?
Do we currently possess the necessary technology?
Do we possess the necessary technical expertise?
Notes: Conversion Notes
This is a new slide in the seventh edition.

## Slide 9: Schedule feasibility
Are specified deadlines mandatory or desirable?
Are mandatory deadlines realistic for proposed solution?
Notes: Conversion Notes
This is a new slide in the seventh edition.

## Slide 10: Economic feasibility
During Scope Definition
  Do the problems or opportunities warrant the cost of a detailed study and analysis of the current system?
During Problem Analysis
  After a detailed study of the current system, Better estimates of development costs and benefits
During Decision Analysis
  Requirements now defined
  Development costs can be better estimated
Notes: Conversion Notes
This is a new slide in the seventh edition.

## Slide 11: Legal feasibility
Copyrights
Union contracts
Legal requirements for financial reporting
Antitrust laws
National data and work laws
Notes: Conversion Notes
This is a new slide in the seventh edition.

## Slide 12: Information System Costs
Development costs - one time costs that will not recur after the project has been completed.
  Personnel
  Computer usage
  Training
  Supply, duplication, and equipment
  Computer equipment and software
Operating costs - costs that recur throughout the lifetime of the system.
  Fixed costs — occur at regular intervals but at relatively fixed rates.
  Variable costs — occur in proportion to usage.
Notes: Teaching Notes
Our experience suggests that students will need examples of each. The chapter includes several examples. Try providing the students with a list of items and ask them to classify them as a cost or benefit and to distinguish between the type of cost or benefit.
While students tend to understand intangible benefits, they may have some difficulty in quantifying them. An exercise or two will help to reinforce the fact that intangible benefits can indeed be quantified.

## Slide 13: Information System Benefits
Tangible benefits are those that can be easily quantified.
Intangible benefits are those benefits believed to be difficult or impossible to quantify.
  Fewer processing errors
  Increased throughput
  Decreased response time
  Elimination of job steps
  Increased sales
  Reduced credit losses
  Reduced expenses
Notes: Teaching Notes
Our experience suggests that students will need examples of each. The chapter includes several examples. Try providing the students with a list of items and ask them to classify them as a cost or benefit and to distinguish between the type of cost or benefit.
While students tend to understand intangible benefits, they may have some difficulty in quantifying them. An exercise or two will help to reinforce the fact that intangible benefits can indeed be quantified.

## Slide 14: Costs for a Proposed Solution
Notes: Teaching Notes
We often walk through this line-by-line. Though this is not representative of every information system project, it does illustrate typical costs. For instance, note that programmer/analysts are needed after the system goes into operation. Users always want some revisions.

## Slide 15: Payback Analysis
Payback analysis – a technique for determining if and when an investment will pay for itself.
Payback period – the period of time that will lapse before accrued benefits overtake accrued and continuing costs.
Notes: No additional notes.

## Slide 16: Return-on-Investment Analysis (ROI)
Return-on-Investment (ROA) analysis – a technique that compares the lifetime profitability of alternative solutions.
  The ROI for a solution or project is a percentage rate that measures the relationship between the amount the business gets back from an investment and the amount invested.
Lifetime ROI = (estimated lifetime benefits – estimated lifetime costs) / estimated lifetime costs
Annual ROI = lifetime ROI / lifetime of the system
Notes: No additional notes.

## Slide 17: Feasibility Analysis Matrix
Feasibility Analysis Matrix – a tool used to rank candidate systems.
 | Weighting | Candidate 1 | Candidate 2 | Candidate 3
Description |  |  |  | 
Operational Feasibility |  |  |  | 
Cultural Feasibility |  |  |  | 
Technical Feasibility |  |  |  | 
Schedule Feasibility |  |  |  | 
Economic Feasibility |  |  |  | 
Legal Feasibility |  |  |  | 
Ranking |  |  |  | 
Notes: Teaching Notes
The weightings serve to make some kinds of feasibility more important in the rankings than others kinds.
The weightings should add up to 100%.

## Slide 18: Thanks for your attention!
Any Question?
Email me on : junaid.akram@xmu.edu.my